Meeting
Date:	26 mars
Time:	15:15 – 16:10
Location:	grupprum 3507
Leader:	Teodor Ostwald
Attending:	Everyone

Objectives, resolve issues preventing the team to continue
Fully brief Teodor regarding the past week.

Reports from previous meetings
Observer patterns have been continuously implemented.
Teodor is now back.
Nothing's been done on the RAD but the use cases have been uploaded in a complete version.
Domain Model have been finished and uploaded to "cmp.comoj.com", Design Model is not yet fully completed.
SDD has not been worked on, buttons have started to appear on the map.

Discussion items (how do we do...? What to do...? Why is...?)
Fully brief all members of the group regarding Git.
RAD and SDD must be brought up to date.
Decide specifics regarding 2-player mode and other details.

Outcomes and assingments (It's decided that... Leaf should... CK should do...)
Teodor will bring RAD up to date, be briefed on git, and generally get an overlook of the project after a weeks abcense.
Markus will teach Teodor git and can keep coding the Launcher.
Emil will try and implement Move commands to the Map and add a button or two aswell.
Rickard will bring the SDD up to date and work with Emil with Move.

Other points of discussion (ideas, issues from group members)
Mackro wants Map to follow MVC pattern. Discussion regarding how to design Model-Map interaction is commencing.
An interest of grabbing a beer after a work session to increase group morale and create stonger bonds within the group.
Planning when to work together during the coming two weeks of spring break.

Wrap up (unsolved... next meeting...

Next meeting will be held wed 28/3 at 8:00.