Meeting
Date:	2 May
Time:	09:00 -
Location:	Grouproom 4207
Leader:	Teodor Ostwald
Attending:	Everyone

Objectives, resolve issues preventing the team to continue
None that we are aware.

Reports from previous meetings
Due to the long timeperiod between these meetings the last meeting report is obsolete.
Notable is though that a background story has not yet been started.

Discussion items (how do we do...? What to do...? Why is...?)
The sound code will be given a last try to become a bit more effective. Else we revert to previous solutions.
The structure and layout of the SpellbookView will be asserted.
A proper fullscreen mode will be implemented.
Starting to look at the end product and how we desire it to be, i.e. Two maps, two backgrounds etc.

Outcomes and assignments (It's decided that... Leaf should... CK should do...)
Markus will fix so the fullscreen mode works on multiple plattforms correctly.
Emil and Teodor will design the Spellbookview and implement the visual representation of spells.
Rickard will lay the last hands on the sound code.
SDD and RAD needs to be updated.

Other points of discussion (ideas, issues from group members)
Teambuilding events will be continued.

Wrap up (unsolved... next meeting... )

Next meeting will be held Fri 4 May at 08:00