Meeting
Date:	4 May
Time:	9:05 – 9:25
Location:	Grouproom 3207
Leader:	Teodor Ostwald
Attending:	Everyone

Objectives, resolve issues preventing the team to continue
Issues with fullscreen mode. It doesn't appear to work on Linux and two of the group members can't run the application properly.

Reports from previous meetings
Still an issue with fullscreen on multiple plattforms.
SpellbookView had been further developed but the visual representation of spells isn't yet finished.
Sound has been reverted back to a previously working state.
SDD has progressed, RAD is up to date.

Discussion items (how do we do...? What to do...? Why is...?)
Fullscreen mode needs to be fixed properly.
Make the game runnable from start to finish, requiring a finishing touch to spells and credits.
A secondary objective is to create all the images we wish to incorporate in the GUI.

Outcomes and assignments (It's decided that... Leaf should... CK should do...)
Markus will keep working on fullscreen mode and try to resolve the issues we're having.
Teodor will redesign the spell package structure.
Emil will design the SpellbookView and SpellView so the game is playable.
Rickard will implement more spells and backgrounds, connect spells to backgruonds and further write the story.

Other points of discussion (ideas, issues from group members)
Teambuilding events will be continued.

Wrap up (unsolved... next meeting... )

Next meeting will be held Monday 7/5 at 9:00.