Meeting
Date:	23 mars
Time:	13:20 – 14:00
Location:	grupprum 2516
Leader:	Emil Åhsberg
Attending:	Markus Otterberg, Rickard Hallberg

Objectives, resolve issues preventing the team to continue
Currently there are no issues preventing us from moving forward.

Reports from previous meetings
Teodor is missing as planned.
Markus has continued implementing the Observer pattern (this is an ongoing assignment).
Emil have continued coding the map classes.

Discussion items (how do we do...? What to do...? Why is...?)
Continue establishing git as a well functioning system across the group. (It's starting to work better and better but we still have to teach teodor how it works)

Outcomes and assingments (It's decided that... Leaf should... CK should do...)
Markus will continue implementing the Oberserver pattern across the application.
Teodor will be very absent during the rest of this week and will therefore not have a direct assignment.
Rickard will finish the use cases and work on the RAD document.
Markus will complete and upload the Design Model and Domain Model.
Emil will write the SDD and and add buttons on the map for each territory

Other points of discussion (ideas, issues from group members)
We should start planning how we are going to work during the easter break.
We've made it top prority to make it possible to view a map and move troops between 2 territorys
- Wrap up (unsolved... next meeting...

Next meeting will be held at Monday 26/3 15:00.