Meeting
Date:	14/3
Time:	11:45-12.50
Location:	Group room 3511
Leader:	Teodor Ostwald
Attending:	Everyone

Objectives, resolve issues preventing the team to continue
Laptop missing for one of the members, will be sorted out as soon as financial funding is available.

Reports from previous meetings
Brainstorming started,design not yet completed in detail.

Discussion items (how do we do...? What to do...? Why is...?)
Successfully make Git operational over all members workstations.
Our lead programmer will give a crash course in the specifics so everyone are able to operate and sync the versions of WarBorn.
Start structuring the coding without being too specific before the first meeting with our Supervisor.

Outcomes and assingments (It's decided that... Leaf should... CK should do...)
Rickard will be absent next meeting. Markus will instruct Emil in Git details and further structure up the basic code. Teodor will buy a laptop and start writing the RAD document and set up a plan for various deadlines in a general way. Emil will be instructed in Git and start coding the "Card" class.

Other points of discussion (ideas, issues from group members)
Pending absence of two of the members due to ski trip and spex rehearsal will bring down the workflow but wont cause a stop in production.

Wrap up (unsolved... next meeting...)
Keep discussing the end goal and vision so all of the members work towards the same goals.
Next meeting will be Friday at 9 o'clock.