Meeting
Date:	16 mars
Time:	12:50 - 13:35
Location:	Group room 2516
Leader:	Teodor Ostwald
Attending:	Emil Åhsberg, Markus Otterberg

Objectives, resolve issues preventing the team to continue
Need to decide which platform we should develop our game for.
Finish the Domain model.

Reports from previous meetings
Rickard is missing as planed...
Markus has instructed Emil in Git who is now comfortable with it. We have also worked on structuring the Domain model. Teodors computer is ordered and on the way.
The RAD document is completed short of a Domain model, however no document about deadlines is available. Emil is (for now) done with the Card class.

Discussion items (how do we do...? What to do...? Why is...?)
Need to agree on which platform we should develop our game for.
Continue establishing git as a well functioning system across the group.

Outcomes and assingments (It's decided that... Leaf should... CK should do...)
Together structure up the Domain model, so everyone have the same mental image of it.
Markus will teach git to Rickard as soon as he gets back from his current absence.
Markus will look into observer patterns.
Teodor will be very absent during the coming week and will therefore not have a direct assignment.
Emil and Rickard will continue coding what's most important at the moment.

Other points of discussion (ideas, issues from group members)
none

Wrap up (unsolved... next meeting...)
Domain model should be completed until next meeting.
Next meeting will be at Monday 15:00.