Meeting
Date:	16 mars
Time:	9:50-10-35
Location:	Hubben 2.1
Leader:	Emil Åhsberg
Attending:	Markus Otterberg, Rickard Hallberg

Objectives, resolve issues preventing the team to continue
Makus will teach Rickard how to use git.
Finish the Domain model.

Reports from previous meetings
Teodor is missing as planed...
we have worked on structuring the Domain model it's not yet done.
We have decided that we will use Swing and not Android for our game.
Markus have looked into Oberserver patterns and reports that it should be more appropriate to use than property change listeners.
Emil have continued coding the map classes.
- Discussion items (how do we do...? What to do...? Why is...?)
Continue establishing git as a well functioning system across the group.

Outcomes and assingments (It's decided that... Leaf should... CK should do...)
Finish Domain model today (19/3).
Markus will teach git to Rickard as soon as he gets back from his current absence.
Markus will start implementing the Oberserver pattern.
Teodor will be very absent during the coming week and will therefore not have a direct assignment.
Emil and Rickard will continue coding what's most important at the moment.

Other points of discussion (ideas, issues from group members)
We should start planning how we are going to work during the easter break.

Wrap up (unsolved... next meeting...)
Domain model should be completed until next meeting.
Next meeting will be at Wednesday 8:30.