Meeting
Date:	17 May
Time:	9:40 –
Location:	Grouproom 3207
Leader:	Teodor Ostwald
Attending:	Everyone

Objectives, resolve issues preventing the team to continue
nothing at the moment.

Reports from previous meetings
Fullscreen mode issue has been resolved.
The spell package structure has not fully been redesigned due to other more pressing matters.
Spellbook is designed and implemented with one small detail left in the implementation part.
All the backgrounds/gods have all their spells.

Discussion items (how do we do...? What to do...? Why is...?)
Start menu layout need some more work. A battle log should be implemented(a small textArea that shows current actions). We should implement a film Intro that shows on game startup. Test the game, including all spells. Remove all hard coded code. Add the new names to the map. Code the scaling constants for the new map.

Outcomes and assignments (It's decided that... Leaf should... CK should do...)
Markus will implement, to the best of his ability, the intro film.
Rickard will work on the start menu layout.
Teodor will implement a battle log on the map view and code the scaling constants.
Emil will add the names to the new map.

Other points of discussion (ideas, issues from group members)
Simply teambuilding.

Wrap up (unsolved... next meeting... )