Meeting
Date:	30 mars
Time:	12:00 – 12:46
Location:	grupprum 2516
Leader:	Teodor Ostwald
Attending:	Everyone

Objectives, resolve issues preventing the team to continue
None at the moment

Reports from previous meetings
RAD is up to date and UseCase Move is finished.
Warborn has been refined and so has MapView.
SDD has been started.

Discussion items (how do we do...? What to do...? Why is...?)
Everything that has to do with cards/souls will still be called cards in the code though for the user we will probably present them as souls.
Try to work in as few classes as possible at one time so we can maximise our manhours.
JUnit tests is strongly required as soon as possible.
The background story should be brainstormed and structured.

Outcomes and assignments (It's decided that... Leaf should... CK should do...)
Emil will start the graphic design of the HUD and keep up work with the MapView.
Markus, Teodor and Rickard will start creating JUnit tests for the classes in model.
Rickard will write a first sample of the background story.
Some work might be done with the implementation of UC TroopPlacement.

Other points of discussion (ideas, issues from group members)
Teambuilding event on sunday will force an adjustment to our work schedule due to probable exhaustion. The result is that we will work tue, thur and friday next week.
New implementation started, Troop Placement.

Wrap up (unsolved... next meeting...

Next meeting will be held tue 3/4 at 12:00.